## Slide 1: TEAM Phoenix Resort Management System
Fergus Kelley
Andrew Truong
Ryan Ocampo
Deividas Rutkauskas
Viraj Shah

## Slide 2: PROJECT RATIONALE
We wanted to pick a topic that would challenge our critical thinking and problem solving skills, while at the same time resembling a project we might encounter in our careers.
We decided to create a piece of resort management software because it would require careful thinking to fully understand the needs of hotel guests and employees.
We want to explore the complexity of the business operations and create a piece of software that is both powerful and easy to use.

## Slide 3: WORK SCHEDULE DIAGRAM
Team Phoenix
Fergus Kelley
Andrew Truong
Ryan Ocampo
Deividas Rutkauskas
Viraj Shah
Client
Client
Developer
Developer
Developer
Front-end Developer
Back-end Developer
Front-end Developer
Back-end Developer
Back-end Developer
Coordinator

## Slide 4: SYSTEM SPECIFICATIONS
1.0 Introduction Phoenix Resort Management System (PRMS) is a resort software system that allows employees to management day to day functions of the resort.
2.0 Interface
The PRMS shall provide a graphic user interface (GUI) with tabs. Each tab of the interface shall profile functionality for employees to interact with the PRMS, as described in sections 3.0 through 7.0. When the employee clicks on a tab, the PRMS shall display a new interface with the appropriate functionality for that tab.
3.0 Employee Profiles
The PRMS shall provide a tab of the interface for creating and managing employee profiles. The employee profiles shall be stored in a local database. Each profile shall contain information about the employee. Each profile will contain information about the employee’s access to the PRMS (authentication).

## Slide 5: SYSTEM SPECIFICATIONS
3.1 Profile Information
The PRMS shall provide an interface where the new employee profiles are created. Each employee profile shall contain the employee’s name, the employee’s title, and the employee’s unique ID number. The PRMS shall allow the entry of the employee’s name and title into the new profile window, and shall create the employee’s unique ID number with cannot be changed. The PRMS will provide functionality for suitably authorized employees to modify the information contained in already existing profiles.
3.2 Authentication
The PRMS will limit access by way of a 4-digit access PIN. The access PIN will be created when the employee profile is created. The PRMS will provide functionality for suitably authorized employees to modify the access PIN contained in already existing profiles.
The employee profile will contain information about which interface tabs are available to each employee based on the employee’s title.
The PRMS will log employee interactions with the PRMS in a text file.
4.0 Hotel Rooms
The PRMS shall allow the management and reservation of the resort’s hotel rooms.

## Slide 6: requirements TRACEABILITY MATRIX
Entry # | Para # | PRMS Requirements Traceability Matrix | Type | Use Case
1 | 2.0 | The PRMS shall provide a graphic user interface (GUI) with tabs. | SW | 
2 | 2.0 | Each tab of the interface shall profile functionality for employees to interact with the PRMS. | SW | 
3 | 2.0 | When the employee clicks on a tab, the PRMS shall display a new interface with the appropriate functionality for that tab. | SW | 
4 | 3.0 | The PRMS shall provide a tab of the interface for creating and managing employee profiles | SW | 
5 | 3.0 | The employee profiles shall be stored in a local database. | SW | 
6 | 3.0 | Each profile shall contain information about the employee. | SW | 
7 | 3.0 | Each profile will contain information about the employee’s access to the PRMS (authentication). | NTH | 
8 | 3.1 | The PRMS shall provide an interface where the new employee profiles are created. | SW | 
9 | 3.1 | Each employee profile shall contain the employee’s name, job title, unique ID number, username, and password. | SW | 
10 | 3.1 | The PRMS shall allow the entry of the employee’s profile information into the new profile window. | SW | UC2
11 | 3.1 | The PRMS shall create the employee’s unique ID number with cannot be changed. | SW | 
12 | 3.1 | The PRMS will provide functionality for suitably authorized employees to modify the information contained in already existing profiles. | SW | UC2

## Slide 7: SOFTWARE SYSTEM DESIGN
Classes were developed for the following components and objects: employees, hotel rooms, hotel room reservations, inventory, used inventory, invoice, billed items, event rooms, event room booking, event room reservations, restaurant items, in-resort restaurant, and catered meal items.
The reason we distinguished the hotel room class and the reservation is because one class considers the attributes of the room, and the other considers the billing and amount of time the room can be reserved. For the sake of organization and ease, we concurred that this organization satisfies those principles. Employee objects are created so as to login with their profiles to access the functionalities of the system. We distinguished used inventory from initial inventory for the sake of documenting reports and statistics behind replenishing the hotel’s resources.
Finally, classes were considered for keeping track of data concerning an in-resort restaurant.

## Slide 8: USE CASES
We developed use cases to clearly specify how users might interact with the software. These use cases and rationales formed the basis for the front-end of the software:
User Login: To allow only authorized employees to access the system.
Create Profile: To manage employee profiles to ensure correct access to employees with proper credentials as well as keeping employee information updated.
Manage Hotel Rooms: To provide flexibility in the number and type of hotel rooms available. The software is designed to accommodate resorts with differing numbers of hotel rooms.
Modify Room Profile: To provide flexibility in the types of rooms available. Rooms may differ in their amenities offered.
Create Hotel Reservation: To allow employees to find available rooms fulfilling certain criteria and create reservations for any given room and timespan.

## Slide 9: USE CASE : CREATE PROFILE
Action | Software Reaction
1.) M/A enters username literal | Displays new username literal
2.) M/A enters title literal | Displays new title literal
3.) M/A enters a 4 digit user pin literal | Displays new pin literal; enables selectable “Create” button
4.) M/A clicks the create button | New employee object is created, credentials not found, database is updated, success message appears
Overview:
Managerial and administrative users (M/A) are enabled to create profiles for new users
Preconditions:
M/A users are logged in to the main system
The “Create” Button is not selectable until all expected parameters have been filled
M/A users are on their employee profile information page of the system

## Slide 10: USE CASE : CREATE PROFILE
Scenario Notes:
Items 1, 2, and 3 can be done in any order, but all must be initiated before proceeding to action item 4 . It is mandatory that the PIN entered in item 3 comprises of 4 integer values.
Post condition:
Database is updated (if “Create” button was selected)
Required GUI: PRMS_Desktop_View | Use Cases Utilized: None
Exceptions: Clicking the Create button when all fields have not been completed. Resolved by the precondition #3 Entering a PIN literal that is less than or greater than 4 literals. Resolved by the precondition #3 | Timing Constraints: None
Rationale: To manage employee profiles to ensure correct access and credentials

## Slide 11: USE CASE : CREATE PROFILE

## Slide 12: TEST CASE
In order to sufficiently test the current build of our software, we decided to use a vertical integration testing strategy.
For each component, we developed a simple test case that corresponds to a small section of source code, allowing errors to be easily found and corrected. Additionally, by using vertical integration testing, we were able to quickly develop just a portion of our overall system and ensure that it was working correctly before creating full horizontal layers.
In performing testing, we were pleased to find that in each test case our software passed.

## Slide 13: TEST CASE : CREATE PROFILE
Attributes | Description
Name | Create Employee
Tester | Deividas Rutkauskas
Input | By default, the "Create" radio button is selected, but in case it is not, the user selects it. The user enters information for each field required to create an employee, namely "first name", "last name", "job title", "username", "password" and "confirm password." The user then clicks the "Apply button."
Oracle | The employee table is correctly updated to include the new Employee with the information provided by the user. If the user doesn't provide the appropriate information in the relevant fields, a message appears saying that a field or fields have been left blank. If the password confirmation doesn't match the password field, a message appears that the provided passwords don't match.
Log | Results match expected output.

## Slide 14: Constructive Cost Model (COCOMO)
Using the Intermediate COCOMO model with Organic Program Complexity:
COCOMO Calculation
So according to COCOMO, the software would take 13.6 person-months of effort over 6.7 months of development time.
Using COCOMO, we are able to roughly predict how much time and effort would be needed to create our software. This allows us to estimate the amount needed to charge clients. For example, at $6000 per person-month, this software would cost us $81,600 to develop.

## Slide 15: FUNCTION POINT COST
Software engineering requires understanding the costs of development. By using function point cost analysis, we can roughly estimate the cost of developing any given piece of software based on its requirements and complexity. This allows developers to make smarter decisions about future development and provide appropriate time and costs estimates to clients.
COCOMO Calculation
So according to COCOMO, the software would take 13.6 person-months of effort over 6.7 months of development time.
Using COCOMO, we are able to roughly predict how much time and effort would be needed to create our software. This allows us to estimate the amount needed to charge clients. For example, at $6000 per person-month, this software would cost us $81600 to develop.

## Slide 16: GANTT CHART
Start Date: August 22, 2016 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Week: | 1 |  |  |  |  | 2 |  |  |  |  | 3 |  |  |  |  | 4 |  |  |  |  | 5 |  |  |  | 
 | M | T | W | T | F | M | T | W | T | F | M | T | W | T | F | M | T | W | T | F | M | T | W | T | F
Document 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Fergus |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Andrew |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Ryan |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Devidas |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Viraj |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Document 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Fergus |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Andrew |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Ryan |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Devidas |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Viraj |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Document 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Fergus: Gantt chart, FP, RTM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Andrew: Use cases and diagrams |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Ryan: Use cases and diagrams |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Devidas: Use cases and diagrams |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Viraj: Use cases and diagrams |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 17: GANTT CHART
Week: | 6 |  |  |  |  | 7 |  |  |  |  | 8 |  |  |  |  | 9 |  |  |  |  | 10 |  |  |  | 
 | M | T | W | T | F | M | T | W | T | F | M | T | W | T | F | M | T | W | T | F | M | T | W | T | F
Document 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Fergus: Gantt chart, FP, RTM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Andrew: Use cases and diagrams |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Ryan: Use cases and diagrams |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Devidas: Use cases and diagrams |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Viraj: Use cases and diagrams |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Document 4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Fergus: Gantt chart, WSD, RTM |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Andrew: Object design |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Ryan: Object design |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Devidas: Object design |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Viraj: Object design |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Document 5 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Fergus: Rationale, Gantt, WSD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Andrew |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Ryan |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Devidas |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Viraj |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Document 6 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Fergus: Source Code, Test Case, |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
RTM, Gantt, WSD |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Andrew: Source Code, Test Case, |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
COCOMO |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Ryan: Source Code, Test Case |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Devidas: Source Code, Test Case |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Viraj: Source Code, Test Case |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |